Preparation of a Software Project Plan Covering Scope, Timeline, and Team Roles for a Sample Application

Aim

To prepare a comprehensive software project plan for a sample application, covering project scope, timeline, and team roles and responsibilities.

Objective

- Define the scope of the project clearly, including in-scope and out-of-scope items.

- Prepare a realistic project timeline with phases and milestones.

- Identify project team roles and their responsibilities.

- Estimate resources and effort required for successful project delivery.

Selected Software Application

Online Bus Ticket Booking System (e.g., RedBus)

Overview

The project involves designing and developing a web and mobile-based platform that allows passengers to search, book, and pay for bus tickets online, while enabling operators to manage schedules and seat inventory.

1. Project Scope

In Scope

- User registration and login (passenger, operator, admin)

- Bus search by route, date, and time

- Seat selection and booking

- Online payment integration

- Ticket cancellation and refund processing

- Operator dashboard for schedule and seat management

- Admin dashboard for reports and analytics

- Email/SMS notifications for booking confirmation

Out of Scope

- Physical ticket counter integration

- Multi-language voice support

- Third-party travel insurance modules

- International bus route booking

2. Project Timeline

The project is planned to be completed in 16 weeks using an Agile (Scrum) approach with two-week sprints.

| Phase | Activities | Duration |
| --- | --- | --- |
| Requirement Analysis | Gathering requirements, preparing SRS | Week 1 - 2 |
| System Design | Architecture, database, and UI design | Week 3 - 4 |
| Sprint 1 Development | Login and Registration modules | Week 5 - 6 |
| Sprint 2 Development | Bus Search and Seat Selection modules | Week 7 - 8 |
| Sprint 3 Development | Payment and Booking modules | Week 9 - 10 |
| Sprint 4 Development | Operator and Admin dashboards | Week 11 - 12 |
| Testing | Unit, integration, system, and UAT testing | Week 13 - 14 |
| Deployment | Cloud deployment and release | Week 15 |
| Review & Handover | Documentation, training, project closure | Week 16 |

Project Milestones

- M1: SRS Document Approved — End of Week 2

- M2: Design Sign-off — End of Week 4

- M3: Core Modules Completed — End of Week 10

- M4: Testing Completed — End of Week 14

- M5: Go-Live — Week 15

- M6: Project Closure — Week 16

3. Team Roles and Responsibilities

| Role | Responsibilities | No. of Members |
| --- | --- | --- |
| Project Manager | Planning, scheduling, risk management, client communication | 1 |
| Business Analyst | Requirement gathering, SRS preparation | 1 |
| UI/UX Designer | Wireframes, prototypes, UI design | 1 |
| System Architect | System architecture and API design | 1 |
| Frontend Developers | Web and mobile UI development (React/React Native) | 2 |
| Backend Developers | API development, database integration (Node.js) | 2 |
| Database Administrator | Database design, optimization, backups | 1 |
| QA/Test Engineers | Test case design, execution, defect reporting | 2 |
| DevOps Engineer | CI/CD pipeline, cloud deployment, monitoring | 1 |

4. Resource and Cost Estimation

- Team Size: 12 members

- Project Duration: 16 weeks (4 months)

- Development Tools: Java/Python, React, Node.js, MySQL/PostgreSQL

- Cloud Infrastructure: AWS/Azure hosting and payment gateway integration

- Estimated Cost: Based on effort (person-weeks) × average team cost per week

5. Risk Management

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Changing requirements | Medium | Adopt Agile sprints for flexibility |
| Payment gateway failure | High | Use multiple payment gateway providers |
| Delay in third-party API integration | Medium | Early integration testing and vendor coordination |
| Resource unavailability | Low | Cross-train team members on modules |
| Security vulnerabilities | High | Regular code reviews and security audits |

Results

- A clear project scope helps prevent scope creep and sets stakeholder expectations.

- The 16-week Agile timeline enables incremental delivery and early feedback.

- Well-defined team roles ensure accountability and efficient resource utilization.

- Risk management planning reduces the impact of potential project delays.

Conclusion

This case study demonstrates that a well-structured software project plan, covering scope, timeline, and team roles, is critical for the successful and timely delivery of a real-world application such as the Online Bus Ticket Booking System. Using an Agile approach with clearly defined milestones and responsibilities minimizes risk and improves overall project predictability.